Kisan Helpline

Hackathon Build Plan

Phone + WhatsApp voice note — complete implementation guide

| Stack | Details |
| --- | --- |
| Next.js 16.2.6 | App Router — API routes + /dashboard |
| Twilio | Phone calls + WhatsApp Sandbox messaging |
| Sarvam AI | STT (saarika:v2) + LLM (sarvam-m) + TTS (bulbul:v1) |
| SQLite + Prisma 7 | Call records, messages, lead scores |
| Vercel | Free hosting — public HTTPS for webhooks |

| Phase | Time |
| --- | --- |
| Phase 1 — Prisma schema migration | 10 min |
| Phase 2 — Sarvam helpers (STT + TTS + scoring) | 30 min |
| Phase 3 — Audio serving route | 10 min |
| Phase 4 — WhatsApp webhook | 45 min |
| Phase 5 — Update phone flow with lead scoring | 20 min |
| Phase 6 — Dashboard badges | 30 min |
| Phase 7 — Env + Twilio Sandbox + deploy | 15 min |
| Seed demo data + test calls | 20 min |
| TOTAL | ~3 hours |

| Phase 1 | Prisma Schema Migration | 10 min |
| --- | --- | --- |

Add two columns to your existing Call model in prisma/schema.prisma:

model Call {

id          String   @id @default(cuid())

callSid     String   @unique

fromNumber  String

toNumber    String

status      String   @default("in-progress")

language    String   @default("hi-IN")

startedAt   DateTime @default(now())

endedAt     DateTime?

duration    Int?

summary     String?

channel     String   @default("phone")   // ADD THIS

leadScore   String?                       // ADD THIS

createdAt   DateTime @default(now())

updatedAt   DateTime @updatedAt

messages    Message[]

}

Run the migration

npx prisma migrate dev --name add_channel_leadscore

npx prisma generate

| Phase 2 | Sarvam Helpers | 30 min |
| --- | --- | --- |

Add these three functions to your existing lib/sarvam.ts alongside generateFarmingAnswer.

transcribeAudio — Sarvam STT for WhatsApp voice notes

export async function transcribeAudio(mediaUrl: string): Promise<{

transcript: string; languageCode: string;

}> {

// Fetch ogg from Twilio — needs Basic Auth

const audioRes = await fetch(mediaUrl, {

headers: {

Authorization: "Basic " + Buffer.from(

`${process.env.TWILIO_ACCOUNT_SID}:${process.env.TWILIO_AUTH_TOKEN}`

).toString("base64"),

},

});

const audioBuffer = Buffer.from(await audioRes.arrayBuffer());

const form = new FormData();

form.append("file", new Blob([audioBuffer], { type: "audio/ogg" }), "audio.ogg");

form.append("model", "saarika:v2");

form.append("language_code", "unknown"); // auto-detect

const res = await fetch("https://api.sarvam.ai/speech-to-text", {

method: "POST",

headers: { "api-subscription-key": process.env.SARVAM_API_KEY! },

body: form,

});

const data = await res.json();

return {

transcript:   data.transcript   ?? "",

languageCode: data.language_code ?? "hi-IN",

};

}

synthesizeSpeech — Sarvam TTS for voice note replies

export async function synthesizeSpeech(

text: string, languageCode: string

): Promise<Buffer> {

const res = await fetch("https://api.sarvam.ai/text-to-speech", {

method: "POST",

headers: {

"Content-Type":          "application/json",

"api-subscription-key":  process.env.SARVAM_API_KEY!,

},

body: JSON.stringify({

inputs:               [text.slice(0, 500)],

target_language_code: languageCode,

speaker:              "meera",

model:                "bulbul:v1",

enable_preprocessing: true,

}),

});

const data = await res.json();

const base64 = data.audios?.[0];

if (!base64) throw new Error("Sarvam TTS returned no audio");

return Buffer.from(base64, "base64");

}

scoreLead — Hot / Warm / Cold classification

export async function scoreLead(transcript: string): Promise<"Hot" | "Warm" | "Cold"> {

const res = await fetch("https://api.sarvam.ai/v1/chat", {

method: "POST",

headers: {

"Content-Type":         "application/json",

"api-subscription-key": process.env.SARVAM_API_KEY!,

},

body: JSON.stringify({

model: "sarvam-m",

messages: [

{

role: "system",

content: `You are a lead scoring agent for an agricultural helpline.

Given a conversation transcript, reply with ONLY one word: Hot, Warm, or Cold.

Hot = urgent problem (crop disease, pest attack, flood/drought).

Warm = planning question (what to plant, market prices, fertiliser dosage).

Cold = general curiosity, already resolved.`,

},

{ role: "user", content: transcript },

],

}),

});

const data = await res.json();

const score = data.choices?.[0]?.message?.content?.trim();

return (["Hot", "Warm", "Cold"].includes(score) ? score : "Warm") as "Hot" | "Warm" | "Cold";

}

| Phase 3 | Audio Serving Route | 10 min |
| --- | --- | --- |

Vercel serverless cannot write files to disk. Instead, hold the TTS audio buffer in memory and serve it via a Next.js route — Twilio fetches it within seconds of it being stored.

lib/audio-store.ts  (new file)

const store = new Map<string, Buffer>();

export function storeAudio(key: string, buf: Buffer) {

store.set(key, buf);

setTimeout(() => store.delete(key), 5 * 60 * 1000); // 5-min TTL

}

export function getAudio(key: string): Buffer | undefined {

return store.get(key);

}

app/api/audio/[key]/route.ts  (new file)

import { NextRequest, NextResponse } from "next/server";

import { getAudio } from "@/lib/audio-store";

export async function GET(

_req: NextRequest,

{ params }: { params: { key: string } }

) {

const buf = getAudio(params.key);

if (!buf) return new NextResponse("Not found", { status: 404 });

return new NextResponse(buf, {

headers: {

"Content-Type":  "audio/wav",

"Cache-Control": "public, max-age=300",

},

});

}

| Phase 4 | WhatsApp Webhook | 45 min |
| --- | --- | --- |

lib/twilio-whatsapp.ts  (new file)

import twilio from "twilio";

const client = twilio(

process.env.TWILIO_ACCOUNT_SID!,

process.env.TWILIO_AUTH_TOKEN!

);

const FROM = `whatsapp:${process.env.TWILIO_WHATSAPP_NUMBER}`;

export async function sendWhatsAppText(to: string, body: string) {

await client.messages.create({ from: FROM, to: `whatsapp:${to}`, body });

}

export async function sendWhatsAppAudio(to: string, mediaUrl: string) {

await client.messages.create({ from: FROM, to: `whatsapp:${to}`, mediaUrl: [mediaUrl] });

}

app/api/whatsapp/webhook/route.ts  (new file)

import { NextRequest, NextResponse } from "next/server";

import { prisma } from "@/lib/prisma";

import {

transcribeAudio, generateFarmingAnswer,

synthesizeSpeech, scoreLead

} from "@/lib/sarvam";

import { sendWhatsAppText, sendWhatsAppAudio } from "@/lib/twilio-whatsapp";

import { storeAudio } from "@/lib/audio-store";

export async function POST(req: NextRequest) {

const form      = await req.formData();

const from      = (form.get("From") as string).replace("whatsapp:", "");

const numMedia  = parseInt((form.get("NumMedia") as string) ?? "0");

const body      = (form.get("Body") as string) ?? "";

const msgSid    = form.get("MessageSid") as string;

const mediaUrl  = form.get("MediaUrl0") as string | null;

const mediaType = (form.get("MediaContentType0") as string) ?? "";

// 1. Transcribe

let transcript = body.trim();

let language   = "hi-IN";

if (numMedia > 0 && mediaUrl && mediaType.startsWith("audio/")) {

const result = await transcribeAudio(mediaUrl);

transcript   = result.transcript;

language     = result.languageCode;

}

if (!transcript) {

await sendWhatsAppText(from,

"\u0928\u092e\u0938\u094d\u0924\u0947! \u0905\u092a\u0928\u093e \u0938\u0935\u093e\u0932 \u092c\u094b\u0932\u0947\u0902 \u092f\u093e \u0932\u093f\u0916\u0947\u0902\u0964\nHello! Please send a voice note or type your farming question."

);

return new NextResponse("OK");

}

// 2. Save to DB

const call = await prisma.call.create({

data: {

callSid:    msgSid,

fromNumber: from,

toNumber:   process.env.TWILIO_WHATSAPP_NUMBER!,

status:     "completed",

language,

channel:    "whatsapp",

},

});

await prisma.message.create({

data: { callId: call.id, role: "user", content: transcript },

});

// 3. Generate answer + score in parallel

const [answer, leadScore] = await Promise.all([

generateFarmingAnswer(transcript, language),

scoreLead(transcript),

]);

await prisma.message.create({

data: { callId: call.id, role: "assistant", content: answer },

});

// 4. Reply — try voice note, fall back to text

let replied = false;

try {

const audioBuf = await synthesizeSpeech(answer, language);

storeAudio(msgSid, audioBuf);

const audioUrl = `${process.env.NEXT_PUBLIC_APP_URL}/api/audio/${msgSid}`;

await sendWhatsAppAudio(from, audioUrl);

replied = true;

} catch { /* TTS or upload failed */ }

if (!replied) await sendWhatsAppText(from, answer);

// 5. Update record

await prisma.call.update({

where: { id: call.id },

data:  { summary: answer.slice(0, 300), leadScore, endedAt: new Date() },

});

return new NextResponse("OK");

}

| Phase 5 | Update Phone Flow with Lead Scoring | 20 min |
| --- | --- | --- |

In your existing /api/twilio/gather/route.ts, after saving the assistant message to DB, add lead scoring:

// After: await prisma.message.create({ role: "assistant", ... })

const leadScore = await scoreLead(transcript);

await prisma.call.update({

where: { callSid },

data: { leadScore },

});

This gives phone calls the same Hot/Warm/Cold scoring as WhatsApp sessions — both channels show up consistently on the dashboard.

| Phase 6 | Dashboard Badges | 30 min |
| --- | --- | --- |

Two additions to your existing dashboard call table. First, make sure your /api/calls GET route returns channel and leadScore fields. Then add these badges to the row component:

Channel badge

{/* In your call table row */}

<span className={`px-2 py-0.5 rounded text-xs font-medium ${

call.channel === "whatsapp"

? "bg-green-100 text-green-800"

: "bg-blue-100 text-blue-800"

}`}>

{call.channel === "whatsapp" ? "WhatsApp" : "Call"}

</span>

Lead score badge

{call.leadScore && (

<span className={`px-2 py-0.5 rounded text-xs font-medium ${

call.leadScore === "Hot"  ? "bg-red-100 text-red-800" :

call.leadScore === "Warm" ? "bg-yellow-100 text-yellow-800" :

"bg-gray-100 text-gray-700"

}`}>

{call.leadScore}

</span>

)}

Also update /api/stats to include a breakdown by leadScore so the stats cards at the top of the dashboard can show Hot/Warm/Cold counts.

| Phase 7 | Env + Twilio Sandbox + Deploy | 15 min |
| --- | --- | --- |

Add to .env and Vercel dashboard

TWILIO_WHATSAPP_NUMBER=+14155238886

Twilio WhatsApp Sandbox setup

- Go to Twilio Console -> Messaging -> Try it out -> Send a WhatsApp message

- The sandbox number is +1 415 523 8886

- Each test phone (yours + judges) must text join <your-keyword> to that number once

- In Sandbox Settings set: When a message comes in -> POST -> https://your-app.vercel.app/api/whatsapp/webhook

- Save. You are done.

Deploy

git add .

git commit -m "feat: whatsapp voice notes + lead scoring"

git push

Vercel auto-deploys on push. Wait ~60 seconds, then test.

Demo Script 1. Show dashboard with seeded data — calls + WhatsApp sessions, Hot/Warm/Cold scores visible 2. Live: call the Twilio number, ask a farming question in Hindi — answer played back in voice 3. Live: send a WhatsApp voice note in Kannada — get a voice note reply back within seconds 4. Show the new entry appearing on the dashboard with channel badge + lead score

Before the Demo Verify all judge phones in Twilio Verified Caller IDs (phone calls) Have judges send join <keyword> to +14155238886 (WhatsApp sandbox) Run: npm run seed — populate dashboard with realistic demo data Keep calls under 2 minutes to conserve the 75 free Twilio voice minutes